Discussion with Paul Johnson, Bovis

@ University of Salford, 6th March 1996

The purpose of this meeting was to acquire some background and some contact names for the investigation into the Bovis / M&S case-study. Paul’s initial reaction was one of surprise that we should be looking at this relationship as it exists today as an example of partnering.

Contact names:-

Colin Small (Project Executive)

Andy Winters (Commercial Executve)

[Bill Preston - Divisional Director]

Background

Bovis used to do all M&S’s construction work as management contractor, there was no risk to Bovis and Bovis became ‘the building arm of M&S’. Within the Bovis management structure a formal ‘M&S Division’ was in operation and the MD retired recently (TASK: find out more detail of this). It was stated that M&S felt that this relationship became too cosy and about 10 years ago other contractors started to be employed and with this came the use of ‘lump-sum’ contracts as opposed to ‘management’ contracts. The feeling was that this form of contract is not conducive to ‘partnering’ and the ‘non-adversarial’ approach implicit in this style of working. Further, this lump sum tendering used to be carried out as a two-stage process (project tendered though not fully designed) but was now a single stage process (building tendered fully designed). [Bovis used two stage tenders for a number of clients such as M&S and Tesco’s.] The important factor here is that when margins are tight the contractor improves his margins through ‘changes’ (project variations) which are more likely when the building is not fully designed (2-stage process) as opposed to the single stage process when it is. The willingness to use single stage tendering was attributed to the long term relationship. This has been combined with the clients (M&S) refusal to make changes on projects which has made life pretty difficult for the contractor. An example was quoted of a recent job where only 2 changes were made and both these were cost savings!

Current Situation

In reference to the current situation M&S were referred to as being ‘bullish’ in their approach, their actions were heavily influenced by ‘the market’ and they became uncomfortable with the ‘pally’approach. PJ could not see any benefit to Bovis due to the 60 year relationship. M&S are an experienced and professional client and they know the risks involved. At a high level extremely good relationships probably still exist and are important in winning lots of work, but the nature of the relationship has changed and there are differences between the various levels in the hierarchy. It was stated that M&S operate with a list of 26 (!) pre-qualified contractors. It may be that some form of job allocation is in existence but the fact remains that Bovis now work with M&S in a competitive environment.

Relationships

In answer to the question of relative importances of professional and personal relations, it was stated that other stakeholders come between client / contractor. The example used here was the QS who acts as an independent auditor, checking that the contractor is not ‘screwing’ the client and that the clients project manager is not ‘screwing’ the client. The feeling was that the QS acting in this way is a barrier to closer working relationships, whether they are based upon professional or personal factors. The relationships are not being allowed to form

Partnering in General

The concept of partnering was identified as offering potential benefits for particular jobs with specific difficulties where mutual understanding was required and the co-operative working provided a greater ‘comfort’ level for the parties concerned. An example quoted was Tesco’s approaching Bovis to ‘partner’ on the development of new superstores overseas (Eastern Europe?). In this instance the sharing of expertise, knowledge, skills and resources makes the prospect of entering new markets less daunting.

So, whilst PJ did not feel that the current relationship with M&S was a good example of a partnering approach, other examples were mentioned in particular, (1) BAA and (2) Tesco’s.

(1) Contract - Europier, Terminal 1, Heathrow. BAA were trying to establish partnering arrangements and with the help of Bovis, who were Construction Managers, ‘framework agreements’ were developed with various sub-contractors. The opportunity which BAA facilitated allowed medium-term agreements (5 years) to be established based upon common interests, resulting in definite benefits to both parties in terms of project timescale, reponse and R&D. Three contractors who established these ‘framework agreements’ were OTIS (lifts), O+K (escalators and travelators) and Thyssens (loading bridges), each bearing the following characteristics:-

- hi-tech

- carry out an R&D function

- expensive development

- blue-chip

- manufacturers

(2) A direct contractual relationship which works well between Tesco’s and various sub-contractors (SB Joinery, Hall Signs) was also mentioned. PJ mentioned that Bovis had difficulty with Hall Signs but Tesco’s seem to have no problem. On a recent job this arrangement was successful and functioned with a split order with the sub-contractor paid directly for materials and Bovis paid for the installation (which I presume is then passed onto the sub-contractor).

Undertaking the Case-Study

It was suggested that a useful way of presenting the case-study would be to detail the development of the relationship chronologically identifying the scope of Bovis’ responsibilities, the form of contract, nature of the relationship and identify key changes. This could be presented on a matrix in the following way:-

| Chronology | Scope of Bovis Responsibilities | Form of Contract | Nature of Relationship | Identified Changes & Why? |
| --- | --- | --- | --- | --- |
| 60 yrs ago |  |  |  |  |
| 20 yrs ago |  |  |  |  |
| 10 yrs ago |  |  |  |  |
| 5 yrs ago |  |  |  |  |
| Current Situation |  |  |  |  |

Actions

Ring Paul Johnson on Tuesday 19th March, when he returns from his holiday, to arrange next meetings.

ADVERSARIES OR PARTNERS?

Inter-organisational Relationships in Construction

Funded research at the University of Salford in conjunction with Bovis Construction is undertaking a two year project (Sept. 1995 - Sept. 1997) to investigate inter-organisational relationships in construction with an emphasis upon ‘partnering’. An aim of the research being to develop ‘good practice guidelines’ which will identify how stakeholders in the industry can work together in a less adversarial manner. To do this a number of detailed case studies will be undertaken. The University’s main Bovis contact - Dennis Bate, has suggested an investigation of the Bovis / M&S long-term relationship.

Undertaking the Bovis / M&S Case-Study

In a previous discussion with Paul Johnson it was suggested that a useful way of presenting the case-study would be to detail the development of the relationship chronologically identifying the scope of Bovis’ responsibilities, the form of contract, nature of the relationship and identify key changes. This could be presented on a matrix in the following way:-

| Chronology | Scope of Bovis Responsibilities | Form of Contract | Nature of Relationship | Identified Changes & Why? |
| --- | --- | --- | --- | --- |
| 60 yrs ago |  |  |  |  |
| 20 yrs ago |  |  |  |  |
| 10 yrs ago |  |  |  |  |
| 5 yrs ago |  |  |  |  |
| Current Situation |  |  |  |  |

Combined with this historical analysis it is proposed to follow through the maintenance, development and management of relationships on a ‘project specific’ basis, in this instance M&S Bolton. Here, an aim being to identify good practice in dealing with project ‘problems’ and to establish the importance of good relationships between team members.

M&S Case-Study Protocol

Case-Study Design

The studies questions - what are the key factors for the success and longevity of the relationship (management style, organisational culture, the importance of inter-personal relations etc....)

Propositions (if any)

Unit of Analysis of the study is ‘interfirm relationships’ looking at both the historical background of the relationship and current situation on an ongoing project.

The logic linking the data to the propositions

The criteria for interpreting the findings

Data Collection

The case-study will be conducted from March-September 1996.

To collect data on the background to the relationship ‘key’ people on both sides will be interviewed (Directors, Assistant Directors, Project Managers, Commercial Managers, Production Managers).

To collect data on identified ‘incidents’ or ‘issues’ retrospectively.

To collect data on the ongoing project ‘key’ people on both sides will be interviewed.

The data which will be collected will cover the key stages in the construction project:-

Meeting Observation

Pre-Construction (Conducted Retrospectively)

Project initiation (Timescales)

How did Bovis get involved?

What Documentation produced? When?

Meetings - What for? Attendance?

Team Building exercises

Expectations

The Constract - What Type?

Whose risk?

Progeamme

Construction

Progress

Dispute Resolution

Contractor / sub-contractor response to problems

Relationships

Settlement

Post-Construction

Post-Contract Review

Identifying post-project learning

Also, a questionnaire will be conducted to identify management style and organisational culture differences and similarities between the organisations. Key management personnel on all sides will complete the questionnaire.

Data Analysis

Soft - Case study ‘story’ telling, reporting on events.

Hard - Statistical analysis of completed questionnaires on management style and organisational culture.

Reporting

Case-study reports for industry

Case-study reports for academics

Video