Review of Observation of Technical Team Meeting, The Trafford Centre, 30th April 1996

0930-1300hrs

Purpose of Observation

The focus of the observation was the relationships between stakeholders, the formation of these relationships, their attitudes, with a particular interest in power, control, authority and individual roles and responsibilities.  The nature of teamworking was also under investigation and how the personalities involved deal with each other in order to achieve their mutual and individual objectives.

Attendants

14 people (eventually), see attached sheet for details.  It was mentioned that people tend to sit in the same positions at each meeting.  It also became apparant that there had been a social evening (darts) the previous night, which it seemed the majority of the Technical Team meeting attendants had taken part in.

Structure of the Meeting

Very structured, detailed working through pre-prepared minutes of meeting.  As each issue was addressed the particular person with responsibility for that issue was put under the spotlight.  Problems were addressed, decisions made and timescales given.  At the end of the meeting a ‘de-brief’ occured, giving everyone an opportunity to express their feelings, about anything which they felt agrieved about or required further clarification on etc.

Issues which were dealt with

Without going into any detail, merely to give a flavour of the content of the meeting, the following issues were discussed:-

- Legal arrangements, planning permissions

- Programme / start dates

- Money - estimated cost price (ECP)

- Work Packages

- Tender / concept details

- Dealing with complexities such as the integrity and interfacing of design solutions (such as M&E, air conditioning; glazing cleaning facilities for domed roofs)

Key players & key interests

The main participants in the meeting, the overseers and controllers, with particular roles and key areas of concern were as follows:-

Dennis Bate, Bovis, Divisional Director, - provided ‘weight’ to the proceedings, appeared to have a great concern with programme and the need for contractors input at an early stage with particular packages to ensure value for money (lighting was used as an example).  Dennis was the first person to mention the word ‘team’.

Martin Gregory, Bovis, Project Manager, - Co-ordinater, chair of the meeting, his job, concerns were for progress, details and design

David Glover, Peel Holdings, Project Manager - control, his requirements, his building, concerns at this point in time were for costs and time

Mood

Very proactive, liberal use of coffee, humour and pressure to create a hard-working, trusting environment but very professional - we’ve got a job to do, everyone has their own particular roles and responsibilities, they have their own areas of expertize, lets get on and do it.

The meeting provided a forum for exchange of information and the resolution of problems.  Through this type of meeting, expertize was brought around the table in a co-ordinated manner, allowing Bovis / Peel to maintain an element of control, to discuss a variety of issues such as costs, design and programming.

A difference was also made between crucial meetings and information meetings, (maybe the difference was the number & nature of decisions made - this could be tested in future observations).  Other types of meetings were refered to as ‘Policy’ meetings.