- Bovis Case Studies

In-depth case studies were conducted of relationships between Bovis Construction and three client organisations with whom they were involved.  Two of these case-studies were projects within long term relationships (75 and 20 years respectively); the other was a first time ‘project-specific’ relationship for a major project (construction cost circa £200 million) where the prospect existed for the development of future projects.

- Types of Client

An important thing to note from these case studies is that in each relationship the client was very different; each had their own particular requirements, expectations and constraints and probably their own definition of ‘quality’.  The respective clients can be described as follows:-

(a) National Retailer with high capital expenditure and large property portfolio

(b) National Food Manufacturer with medium sized capital expenditure

(c) Regional Property Developer with likelihood of future development prospects

- Types of Project

Also, the projects which formed the basis of the case-studies into the relationships were also very different to each other with different participants, project specifics, particular site constraints and so on.  As could be expected, the nature of the organisational relationships which developed on the projects and contractual arrangements were also characteristic of each particular project brief, although a core of good-practice activities could be identified which formed the basis of the guidelines.

Some specific key attributes of each of the projects can be identified in the Table 1:-

- TABLE 1: Project Attributes

| Marks and Spencer | Northern Foods | The Trafford Centre |
| --- | --- | --- |
| - Long-term relationship (75 years with thousands of completed jobs worldwide) - £10 million - Management Contract - 12 Months Duration - Difficult town-centre job, ‘cut and carve’ - High Retail Spec. - Reasonably large job - Formal Review at project completion of this and other M&S projects - M&S policy to request particular individuals with relevant experience to work on specific projects - Two stage tendering process | - Mid-long term relationship (20 years with 13 completed projects) - £6 million - Design and Build - 12 months duration - Extension, Re-furb. and new build - Performance Spec. - Mid sized job - Value Engineering Initiative - Formal Team Building Day - (see case study report for full details) | - One-off development of regional shopping centre - £200 million - Management Contract - 36 months duration - Green Field Site - High Specification, brief to create ultimate shopping experience - Large Scale Project - Client prepared to spend additional money to achieve the required ‘environment’ - Process innovation, using the Design Team & Contractor from Meadowhall Centre (Similar design to this project) - Use of pre-fabricated components (steelwork, facing brickwork, concrete car park…) |

The above projects in conjunction with interviews discussions with Bovis people at a strategic level within the company provided a rich insight into how to partner successfully with diverse client bodies.  Key findings from the investigation into each of the projects identified above are illustrated in Table 2:-

- TABLE 2: Key Findings from each case

| Marks and Spencer | Northern Foods | The Trafford Centre |
| --- | --- | --- |
| - Long-term partnering allows added opportunities for organisational and project learning which can influence strategy and policy. - Benefits of continuity - M&S state preferences with respect to Bovis personnel - One of the key aspects of M&S / Bovis projects is the atmosphere of learning lessons and of continuous improvement which exists. This fosters the sense of team-working and commitment to successful completion and to working together on future projects. - All members of the construction team had worked together previously (as had many of the sub-contractors) this helped with the shared understanding of the quality which the client expected. - Impressive track record of project participants from previous M&S projects. | - This case illustrated how partnering enables a long term view to be taken and how knowledge can be shared (e.g. study visit to US). - Problems from previous jobs can be rectified on on-going projects. - Benefits of continuity - Value engineering initiative helped to save client money. However, some minor problems in the perception of this initiative illustrated the need to ensure full commitment of the entire team and the need to communicate ideas effectively. - Example of management innovation which saved money due to existence of long term relationship (use of in-house cost consultancy by the contractor) | - Good example of utilizing the benefits of teams having worked together previously which means that the learning curve for a new project is not as steep. - Also prior learning can be immediately implemented on the current project. - Project attitude or culture of openness and honesty enhanced by a client who understood the nature of construction and what was feasible and what was not. This emphasizes the importance of the client in fostering a positive working attitude on projects - Benefits of standardization due to wide use of pre-fabricated construction techniques in off-site factory conditions that facilitated quality control. A superior finished product was supplied at a lower price with construction programme benefits also. |

- Key Outcomes

This section presents an overall summary of the Bovis approach to dealing with some of the diverse clients of the construction industry as identified from the three in-depth case-studies.  These key activities which need to be addressed form the basis of the best-practice guideline.

- Need to identify Objectives

When seeking to commence a construction project and possibly to develop a long term relationship, it is important to consider the ‘type’ of client you will be working for.  In construction the contractor or construction manager is faced with a series of different requirements for each client and hence there is a need to respond accordingly.  This requires flexibility, and the need to focus upon identifying and meeting the needs of particular clients is critical due to the diversity of clients within the industry.  Having understood who the client is there is a number of subsequent decisions which need to be made such as what form of contract is appropriate and the nature of the relationship which exists or you wish to develop.

Bovis operate a flexible approach with an emphasis upon developing long term arrangements.  By developing long term arrangements there can be a continuity of personnel, of organisation and a maximization of the benefits of the learning curve.  All three case studies are similar in that they are approached by Bovis with the idea that another project is the goal and to achieve this a certain quality and standard of performance is required.

- Selecting the Team

Bringing the right team together is important for successful construction management leading to satisfied clients.

Examples from the case studies include The Trafford Centre where the client set out with the deliberate intention of bringing the team who had experienced from producing Meadowhall, a similar development in Sheffied completed 6 years previously, which Bovis had been the management contractor.  M&S is also a good example here because when they are negotiating with contractors they like to know which individuals would be working on the job and with Bovis it is usual for M&S to state preferred employees for particular projects.

- Building the Team

Once an appropriate team has been selected the next job for successful partnering on construction projects is ‘building the team’.  Teamwork does not usually occur spontaneously, specific situations need to be facilitated and hard work is involved.

Examples from the case studies include Northern Foods and Bovis, who together undertook study visits to the US to view state of the art production facilities.  This helped to develop the understanding of respective corporate philosophy and to foster the development of more versatile people who provide greater value to the organisations they work for, as well as seeing modern facilities.  This idea of the importance of mutual understanding was further encouraged with the formal team building day which was held prior to the start of the next project, London Colney.

We can also see with M&S and The Trafford Centre the importance of celebrating successes and milestones as they are reached on the projects to give those involved a sense of achievement and to foster a sense of commitment to the ongoing project.

As a company policy Bovis also place great importance on the training and development of personnel both internally and in conjunction with client organisations.  This helps to foster an environment of continuous improvement and learning and develops understanding of a clients organisations and hence his likely requirements on a construction project.

- Relationship / Production Management

Managing and Controlling Production is critical as the project must be constructed to the quality required, in an appropriate time-scale, within the allocated budget to satisfy the client.

Bovis QMS (Quality Management System) provides an example of what can be done in respect to achieving and monitoring quality production (examples from The Trafford Centre).  An important part of this performance monitoring process is the setting of milestones in relation to both the construction programme and the partnering relationship (i.e. charting the development of the relationship).

- Reviewing Outcomes

Review process throughout the project was important in keeping control and identifying areas where improvements could be made.

Examples from the case studies which were conducted include the M&S Review which involved multiple projects with both client and contractor representatives.  There was also a formal review at Northern Foods typical questions which were asked included:- (see case study report)

- EXECUTIVE SUMMARY

Best practice as identified from the above can be identified as follows:-

- Partnering is about developing long term relationships and adding value to the clients business by understanding their business and meeting their building needs more effectively.  By growing clients in this manner the contractors own business will develop and the perception of an industry beset by adversarialism will change as contractors, design teams and sub-contractors seek closer working relationships in a new working philosophy which partnering should embrace.

- Client focus, successfully identifying their needs

- Flexibility in approach

- Develop long term relationships as this permits continuity of experience, of understanding and of client understanding.  Ultimately this permits a higher quality service to be provided to the client.

- select the right people with the relevant experience, understanding and / or an identified ability to learn what is required

- construction is a ‘team’ business and this way of working needs to be encouraged.  This should not be left to chance.

- construction is a complex activity involving many players with multiple physical interfaces on site and even after the right people have been selected a quality management system is required to ensure the construction process occurs efficiently, effectively and elegantly etc… (Bovis QMS)

- the review process is an essential part of learning and continuous improvement and this occurs throughout the project and ideally as a separate exercise after project completion to harness lessons most effectively