Initial Briefing Meeting

The Trafford Centre

12th March 1996

Martin Gregory, Project Manager, Bovis Construction

David Glover, Group Construction Manager, Peel Investments North

Dr. Rachel Cooper, Stephen Allen

The main purpose of this meeting was for all parties to meet, to explain the objectives of the research, how it would be undertaken - establishing groundrules and method of investigation, and to ascertain a little about the development of the Trafford Centre and the formation of site / professional relationships. This report will summarize the meeting concentrating upon the following aspects which were discussed:-

- the research

- the relationships

- the project

- Summary

- A difficult meeting and DG in particular seemed to require a lot of convincing that our research project offered benefits and would not interfere with project progress. At the end of the meeting he seemed to have accepted the idea that the University of Salford would not compromise his position, however I was not convinced of his committment to be involved with the project. This may simply be a result of his professionalism and his desire to maintain ‘quality’ in all things related to The Trafford Centre. A research protocol will be prepared to satisfy these demands he is making.

- The Research

- The Purpose - what for? RC gave a background and introduction to the research project stating how the Trafford Centre was selected and detailed research objectives. Would stressing the Bate / Whittaker link have generated a better reception from DG? If he had been told that ‘they’ thought conducting this research on this project would offer benefits to both organisations DG may have been more receptive.

- Conducting the Research - passive observer, definitely no active involvement, stressed that we must maintain an academic distance and keep our independence. Feedback - need to get individuals agreement of any reports which are made and must be careful in attributing ‘blame’ to any individual or organisation. It was stated that any findings are purely for learning reasons, thing which go well can be identified as ‘good practice’ whilst things which do not go so well can be identified as such and offer opportunities for both individuals and organisations to ‘learn’. The main contribution of the research to this end will be in specifically creating an opportunity to ‘reflect’ upon previous actions.

- Disseminating the Findings - who to? Academics and Industry. DG concerned about any bad publicity, anything which reflects badly upon Peel Investments. MG / DG would have veto on any material which was of a sensitive nature.

- Actions - send research protocol / groundrules to DG / MG

- The Relationship

- (DG) At this point in time Bovis / Peel have a good relationship and are developing confidence and trust. As of yet there is no performance.

- This relationship between project managers is based upon both ‘formal’and ‘informal’ meetings and telephone conservations. DG stated that he thought that he and MG were ‘mates’, but the client / contractor relationship must be maintained.

- (Coffee / food / pub). Also the relationships between ‘team’ members is forming on a ad-hoc basis through the completion of specific work related tasks. Examples include overseas journeys (to Rotterdam and to Dublin) looking at various materials. Focused journeys which offer opportunities to learn a little bit about about people you will be working with, in a ‘neutral’ environment. The important thing is that people are together and can get chatting to each other.

- ‘Formal teambuilding exercise’ - MG was sceptical about the benefit of this and the feeling was that a team spirit develops naturally and cannot be created artificially.

- Talked about changing traditional attitudes - bringing the contractor ‘in’ and making feel involved (DG), sharing objectives and ensuring the client gets what he wants with some benefit to Bovis along the way (MG). MG stated the need to take a long-term view because if the client received a ‘good’ service then he is more likely to come back.

- Mention made in passing of organisational cultures.

- DG spoke of organisational workload trends and linked this directly to the higher profile of the concept of partnering. Deep / Shallow (RC)

- The Project

- It was stated that we may need to speak to other people as the ‘relationship’ between Bovis & Peel was initiated before DG became involved. However, it was stated that Bovis were selected for both a very sound commercial reason and for practical reasons (i.e. Bovis currently building most large shopping centres around the country, and also they built Meadowhall, a very similar project). Peel had a very strong committment to ‘recreating’ the successful Meadowhall team within Bovis and through the use of the same ‘professional’ consultant and design organisations. MG stated that this was an unusual opportunity to bring back together a team who had spent a number of years working with each other on a similar project. Benefits attributed to this course of action were (DG):-

- learning curves

- not re-inventing the wheel (linear mall)

- design philosophy

- form of contract (Management Contract - offering the best programme option)

Time is important to the client as they need the ‘product’ completed and operational as soon as possible. This arrangement with Bovis provides an opportunity for concurrency with respect to design - tendering - construction. This was an important consideration in the choice of Bovis to do the work.

Actions

Detailed Investigation Brief (Univ. of Salford)

Research Groundrules established (Univ. of Salford)

Copy of Bovis / NF case-study report (Univ. of Salford)

Milestones and Lynchpins (Bovis)

Clearance with marketing Dept. for Video (Peel Investments)