David Glover Interview Summary

- That Peel Holdings, as client, decided to procure the project in a manner which was distinctly different to traditional company policy.  This was done primarily due to the nature of the Trafford Centre Project (i.e. scale, complexity, uniqueness....)

- Details of what Peel Holdings actually did (i.e. negotiate with Bovis Construction....)

- Details of why they decided to follow this course of action (i.e. perceived benefits....)

Project History

The development process for the Trafford Centre began in the mid 1980’s with a regional shopping centre being only one of a number of potential options for the site (others included the site of the Olympic Stadium in the 1991 manchester bid for the 1996 games).

However, final planning permission for TTC was given in 1994 (this was deferred on appeal by 10 councils; eight which constitute Greater Manchester plus Salford and Trafford).  Twelve months later (May 1995) the TC was finally given the go ahead, 9 years after the process began, when the House of Lords turned down this appeal.

Partnering

The view was expressed that partnering has always happened to some extent in construction between clients and contractors.  The example of negotiating a contract which is instigated by a client expressing or identifying a particular need was used.  This was especially so on difficult and complex projects where trusted contractors were required.  It pays to have a good working relatonship with those responsible for managing the construction process.

Client Desire for the TC

Quality shopping ‘experience’ in conjunction with an embellished specification with the clientspending more than they needed to in order to produce a merely functional building.  The base-line for the project specification was Meadowhall.  However as this facility was 8 years old this could only ever be considered a guide and as both tenant and customer expectations from the retail experience had moved on an increased specification was to be expected.  A specific desire for Peel was to pass beyond these levels of expectation and move to a higher level.  A visit to the TC was to be an experience, a shopping experience, a leisure experience and to experience the building itself.  The client wanted an ‘ageless’ product which could be enjoyed by the customers on a number of different levels:-

- a shopping experience

- a leisure experience

- the building itself

- Selecting the Team

- The choice of Management Contractor, Design Team (Architects and Structural Engineer) and QS was influenced by the team which had worked at Meadowhall.

- It was stated that an informal director level relationship existed between directors of Bovis and Peel, and that this was important to the client in developing an understanding of who was capable of undertaking a project of the nature and scale of The Trafford Centre.

- In choosing to work with Bovis and other organisations who had worked at Meadowhall, Peel wanted to harness the experience which would have been gained in the completion of that project.  This involvement and successful completion of Meadowhall would provide:-

- experience of this scale of project

- show the capability to succeed, and

- understanding of potential unique pitfalls with this type of development

Another benefit from adopting this partnering approach was hopefully reduced ‘hassle’ for the client due to the project team having experienced the bottom of the ‘learning curve’ together at Meadowhall.

Team Building

To help facilitate the development of a successful and integrated project team the contractor was involved at an early stage which produced benefits in terms of the method to be adopted in building the centre.  This also created tensions between various stakeholders but the balance is positive.  Other than this initiative nothing formal was indertaken to aid team building.

Construction Process

Importance of trust and open communication between team members was stressed.  The role of the client in fostering an atmosphere conducive to this approach on site was identified as being critical; this was perceived very much as a top down process where how the client acted impacted very strongly upon how every body else acted and ultimately performed.  Also, the client taking the lead in developing a trusting environment serves a secondary purpose in helping to overcome the traditional ‘them and us’ mentality which may exist between the contractor and design consultants.  The building is being produced for the client and if he can communicate openly what he requires and speak clearly about budgets available this facilitates the interaction between other members of the construction team.

Problem of Evaluating ‘Partnering’ Relationships

What do you measure? / and the difficulty of measuring what you decide that you will measure.