## Slide 1: Partnering Policy Development
Current perceptions of partnering and effects of implementation
  Recent findings
Guidelines for development and implementation
Amec Interview findings
Questionnaire
Introduction

## Slide 2: Research
Research on client and contractor companies in the building construction sector
Investigation of manufacturing companies regarding their approach to and experiences of partnering
Case studies with major contractor and clients, interviews with manufacturers and suppliers
Questionnaire survey
  comparing partnering and non partnering projects
Introduction

## Slide 3: General Research Findings
Construction partnering not as rigorously planned, developed or implemented as in manufacturing sectors
  such as the automotive industry
Involves changes to organisational makeup's, and modifications to procedures and processes in order to accommodate partnering
Research Findings

## Slide 4: Results
Project background
Project performance
Communication
Project problems
Innovation
Construction management
Inter-organisational relationships
Survey

## Slide 5: Quality
In partnering projects, standards were much more widely appreciated
The client is more aware of what is realistically attainable in terms of quality on the project
Site work of all sub-contractors was perceived to be high on substantially more partnering projects than non- partnering
Project Performance

## Slide 6: Cost & Time
Project Performance
Projects to Budget
Projects on Schedule
0.0
10.0
20.0
30.0
40.0
50.0
60.0
70.0
80.0
90.0
Disagree %
Uncertain %
Agree %
Partnering
Non Partnering
0
19.4
5.4
4.8
94.6
75.8
0
10
20
30
40
50
60
70
80
90
100
Disagree %
Uncertain %
Agree %
73.8
89.2

## Slide 7: Quality of Information
Project Problems
38.9
29.0
13.9
8.1
47.2
62.9
0.0
10.0
20.0
30.0
40.0
50.0
60.0
70.0
Disagree %
Uncertain %
Agree %
Poor Design Information
0.0
10.0
20.0
30.0
40.0
50.0
60.0
70.0
Disagree %
Uncertain %
Agree %
Poor Cost Information

## Slide 8: Management and Production
On partnering projects, significantly more companies reported using innovative management and production techniques
Clients are not necessarily the drivers for innovation with only 36% of partnering companies reporting active encouragement from the client
85% of all partnering project respondents reported that innovation occurred as a result of people working together effectively
Innovation

## Slide 9: IT Links
Innovation
0.0
10.0
20.0
30.0
40.0
50.0
60.0
70.0
80.0
Disagree %
Uncertain %
Agree %

## Slide 10: Contract & Commitment
Construction Management
78.9
55.7
5.3
11.5
15.8
32.8
0.0
10.0
20.0
30.0
40.0
50.0
60.0
70.0
80.0
Disagree %
Uncertain %
Agree %
26.5
27.9
11.8
26.2
61.8
45.9
0.0
10.0
20.0
30.0
40.0
50.0
60.0
70.0
Disagree %
Uncertain %
Agree %
Supplier Commitment
Complex Contract

## Slide 11: Partnering Arrangements
86% of those partnering reported a partnering policy was in place on the project. 61% reported that this policy was well understood
70% of partnering respondents did not agree with the statement “the partnering arrangement did not produce any tangible benefit on the project”.
68% of partnering respondents believed the arrangement resulted in identified cost savings with 76% believing it reduced conflict
Inter-Organisational Relationships

## Slide 12: Summary Points
Partnering is having a positive impact on project costs and time targets
Despite quality standards not being reported as higher in partnering situations, site work was considered to be of substantially higher quality on partnered projects
Clients understood what was realistically attainable in terms of quality standards
Summary

## Slide 13: Summary Points
Conflict was reported as less evident on partnering projects
Less problems were reported due to poor information
Project teams were perceived to be better integrated
Suppliers are still problematic and the use of IT is still disappointingly low
Summary

## Slide 14: People Issues
The successful results of partnering were more about people working together effectively
Partnering was not implemented through formal team building
Partnering respondents reported a level of understanding and awareness of responsibilities at the outset
Summary

## Slide 15: Guidelines
Guidelines developed to illustrate the key issues for a more rigorous development of long term agreements which effectively integrate strategic and operational requirements
Two processes have been developed, strategic and project specific, which suggest key stages and steps in setting up, developing and managing of client - contractor partnering arrangements
Guidelines

## Slide 16: Questionnaire
Background information
Strategy & policy
Leadership
Quality management
Innovation
Operational management
Roles & responsibilities
Attitudes on Partnering
Questionnaire