# Amec Interview Notes

Sub-contractor Organizations.

Tuesday

## ABB Stewards

Have had a long-standing relationship with the airports with contracts for

27 years for Heathrow

27 years for Gatwick

19 years for Stanstead

Partnering is essentially the same as a term contract although their relationship with the client is less direct. They are essentially a sub-structure under a partnering arrangement and for this reason they prefer the term contract where they are closer to the client. There is less stability under the partnering arrangement and the sub-contractors don’t get much of a say. There is however a 13 week determination clause.

Under the arrangement 5 contractors are up for partnering and three of the five will get the frame work agreement.

It has taken two years to develop the relationship. There are meetings within the pavement group once a month. It has been a slow process of development.

The pavement team is concentrating on cost effectiveness.

Projects are getting finished without conflict

Mind you term contract doesn’t have much confrontation

No longer close to client. Originally the contractor was worried that the subs were talking to the client.

The beginning of the process could have been better.

Went to the original workshops but felt that they were not included enough.

Now have monthly meetings. For the first year we didn’t really trust each other.

ABB is a strong contractor. Can get good procurement and can bulk buy. Have got to be identified where you fit in.

We feel we are of great value because the team has had so much experience on airports.

Initially there was much skepticism and there was still a piece of paper floating about. Site guys have been the hardest to win over.

We still hold the term maintenance contract of r the airports and we had to make sure the framework agreement didn’t affect the term contract. We have two separate teams working next to each other. The teams know each other which is helpful and people are prepared to shift personnel in required. All the teams know what t o produce. Senior managers hold monthly meetings where they discuss the term contracts and framework agreements.

We declare overheads and profits and everything is open book. If there are problems we talk about it.

Sub-contractors need to talk to both the client and the contract in order to operate effectively. Initially it was felt that the contractor did not want the sub to have contact with the client ABB somewhat peeved due to long standing relationship with BAA.

Cost front.

Cost plus the agree percentage. Sometimes we need to work more time. Our costs are not being driven down but the overall project costs are being driven down. We now reduce time working. We don’t believe its cost effective to work nights. If we beat target cost we get a 50% share with AMEC and BAA.

Elemental costs – target costs.

In place since the beginning o the framework. Any savings are fed into the target cost.

There must be a saturation point. How can you continue to save 30%.

There are continuity problems.

Trade demarcation

Base fees. There is no additional if the costs are higher than estimated.

We don’t have to cut things to the bone. I have 19 years of work.

ABB don’t want confrontation and are instigating a widespread training plan.72 staff are on project management courses involving partnering right the way through the company. 17 out of 34 engineers have gone due to poor embracement of partnering. We are willing to shuffle team if partnering is not being embraced.

Used to be loads of memos, even delays had to be instructed through a memo. Face to face contact is the best way.

Framework is working mainly due to reductions in delays.

Sub contractors need to work harder than the main contractor. Main framework owners are happy for the subs to have the hassle.

Fixed fee cost plan also works like partnering.

Change in individuals is very important.

Policy document.

Contract is not needed but it is difficult to accept a contract without paper. £1.3 million variation.

There is a need for a document. We originally tendered on a specification- contract based.

To date, not many people have fallen off a framework agreement. Changes must be made on both sides.

Our loyalty is to BAA as they have worked with the company for 27 years

A short document as a sign of goodwill being a contract saying we are partners. There is a risk that the sub-contractor could get blown away.

# Redlands-Blacktop

# Manufacturers and suppliers.

## Regional Manager

We are not full time and are required for about 3-4 months f the year. For the rest of the time more traditional methods re required.

I went to the follow up workshop. She didn’t feel that any progress had been made.  (Was a one-year gap). After the event people recognized the proposals.

Clearer strategy than before and we definitely learnt as we went a long. We were quite familiar with the team due to previous work (Partners in traditional arrangement). Competitive tendering.

There is a strategy for partnering.

Confidence in the contractor is essential

There was a lack of direction at first.

He contract is quite irrelevant

The method of work is discussed in advance.

Careful not to shift the focus onto partnering and not the projects. Need a balance.

There are good sides to partnering for example

- You don’t have to manipulate

- True open book

- You do your best for the project rather than for ourselves

- Hope to obtain anther five years

There are some bad points however such as

- A lack of understanding in the early days

- To much time and effort on trying to be good partners and not getting the job done as a result.

We have targets and report them through meetings. It is surprising how quickly other organizations have come on board.

Improvements made by cascading down information. Use of monthly staff meetings internally.

Senior management must demonstrate how partnering can work to less senior management. Supervision drives this.

Most staff are directly employed with long service. People know who to talk to and people are well integrated now.

There has been a statement of the benefits and the concepts and the formation of a simple contract.

The situation at the moment is that we discuss any issues that might cause a problem.

We now get less profit in comparison to pre-partnering however we get more work.

Risks are now spread. Previously there was a large risk element.

Rebukes can happen but not without financial penalties.

We work at Heathrow. Stanstead are on board soon. We are pushing for a standard specification at Heathrow and Gatwick which will afford improvements.

Innovation is a central issue and we should be more proactive in this area. Incentives for innovation could be developed however it is a tricky area due to a scarcity of new products due to the type of work. Also there is an increased risk element associated with new products and safety is of prime importance.

18 months ago communication was a problem.

Partnering elsewhere are project specific and are not as good examples as the pavement team.

It is important that there is commitment and incentives towards the end of the five-year term. We need n indication of commitment to the long term.

Even if there was no further contact it would still have been worth partnering for the five years as our company would have been elevated in the market place.

# Policy Document

The policy document should be for everybody.

Policy needs top be engrained into projects and teams by the senior management.

If we don’t perform we get replaced. Therefore we need to use the best people. Sometimes if continuity not good or if we don’t know about future work personnel might be moved onto something else and light be difficult to get back if required.

Policy should be mainly for senior management who should then filter it down

Potential Improvements.

BAA need to improve continuity and associated information. Can’t retain resources without it.

Amec.

Our profile within the partnership needs to be improved. We are a major resource and would like to be more acknowledged. EG. Publicity for staff. We haven’t been mentioned in recent publications about the ‘pavement team’. Are we part of the pavement team are not? Redlands are responsible for 13-14% of the total workload. Subs have more to lose. If there is success we want to share in it. We will certainly be referred to if problems occur. True pain share gain share.

Want to be known as the Pavement team in the future.

# Redlands

6 staff with a maximum of 20 involved at a time. Most are involved in the manufacturing of the materials.

We would like to be brought into the team with full-time staff on site when Tower stand needs arise.

There is no feedback for the people in the pavement team. Most people might want to revert back to traditional approaches if problems arise.

Demonstrate to all where its come from, how its come about and identify constraints that might arise / have arisen.

The internal organogram of Redlands is clearly identifiable. This could be of use in the PD for the whole project team. This information can be referred to when publishing articles and marketing.

# Clients

Aforementioned work load issues.

Everything can be abused and partnering potentially can be.

People will generally want to do well to preserve their reputations.

Our other clients are mixed towards partnering. The big question is can they afford it?. If not they won’t bother.

There are a lot of doubters. People who are not fully committed, probably because profits have fallen and it requires longer-term commitment.

For guys who are responsible for a particular package it is possibly not so easy to see the overall benefits as they are concerned with the nitty gritty and getting the job done.

The workshop idea is good. Gives an opportunity to talk and resolve things. Invite all.

# Summary

Prefer to be in more direct contact with the client.

Pressure is on the sub.

We now get less profit in comparison to pre-partnering however we get more work.

Market you partners well. (Part of the gainshare).