## Slide 1: Adversaries or Partners?
Developing Best Practice Guidelines for Partnering in Construction
Professor R. Cooper
S. Carmichael
University of Salford

## Slide 2: Aims of Project
To analyse the design and operation of partnership arrangements in the design and construction process and to identify criteria upon which successful partnering between clients and contractors is based
To identify benefits of partnering compared to more traditional non-collaborative procurement
To develop a set of Best Practice Guidelines for the development and operation of Partnering arrangements in construction

## Slide 3: Research
Case studies of manufacturing companies regarding their approach to and experiences of partnering
Case studies with major contractors, clients and supplier organisations
Questionnaire survey
  comparing partnering and non partnering projects in the construction sector
The development of a Partnering model
Methodology

## Slide 4: Questionnaire
Company Background
Strategy & policy
Leadership
Quality management
Innovation
Operational management
Roles & responsibilities
Attitudes on Partnering
Methodology

## Slide 5: Deliverables
Guidelines developed to illustrate the key issues for a more rigorous development of long term agreements which effectively integrate strategic and operational requirements
  Two processes have been developed, strategic and project specific, which suggest key stages and steps in setting up, developing and managing client - contractor partnering arrangements
Video production and final academic report
Guidelines

## Slide 6: Lessons
Construction partnering not as rigorously planned, developed or implemented as in manufacturing sectors
  such as the automotive industry
Effective Partnering requires cultural changes in individual companies as well as to the overall project organisation
Development of both procedures and processes are required at all levels in order to accommodate partnering and maintain continuous improvement
Research Findings