Adversaries or Partners?

Developing Best Practice Guidelines for Partnering in Construction

Case Study Report:

Bovis and Northern Foods

CONFIDENTIAL

Bovis and Northern Foods

A case study in construction ‘partnering’

1.0 Context: The Long Term Relationship

1.1 The Organisations

1.2 Project Background

2.0 Project Story

2.1 Pre-Construction

2.2 Construction

2.3 Post-Construction

3.0 Lessons for Future Projects

3.1 Perspectives on Cost, Time and Quality Performance

3.2 Case Study Findings

3.3 Continuous Improvement and Best Practice

4.0 Summary and Conclusions

4.1 Summary

4.2 Conclusions

Adversaries or Partners?

Case Study Report: London Colney, St. Albans

Executive Summary

The key findings of an investigation into the Bovis / Northern Foods long-term relationship, based upon a case-study of the London Colney project, were as follows:-

General

- 13 successful projects in 10 years

- Importance of key people to maintain and develop the relationship to ensure that projects are delivered successfully

- Honesty, Trust and Mutual Respect were continually identified by participants as being essential factors in a successful relationship, both on a project and longer-term basis

- Importance of effective, open two-way communications

- Importance of knowing the capabilities of who you are working with.  Mutual understanding and confidence being prime factors in developing successful working relationships.

- Integration of Design and Construction activities was identified as an area which would offer potential benefits to future building projects. There was a concensus between client, consultant and contractor organisations over this issue.

- Project Specific

- Successful implementation of ‘Bovis Effectiveness’ in the sense that the facility was delivered on time, within budget

- The established long-term relationship allowed for innovation at a project level in terms of both management activities and technical solutions

- Detailed design and construction was performed on a ‘just-in-time’ basis. This method of working required high levels of confidence in the capability of fellow partners

- The importance of selecting the ‘right’ sub-contractors was identified as critical.  This was illustrated with some difficulties in the performance and delivery of 2 or 3 work packages.  However, these problems were resolved to allow successful completion.

- Team-working essential.  However, there was a concensus that the ‘team-working’ element of the effectiveness initiative was not a complete success. The feeling was that this element of the initiative was over ‘hyped’ which led to increased expectations initially, followed by disappointment and frustation as the project progressed.  Yet progress was made and these frustations may be an intrinsic part of ‘continuous improvement’ and change.